Stakeholder register

| Stakeholder | Power-Interest Level | Impact on the Project |
| --- | --- | --- |
| Executive Director | Manage Closely | Approves major decisions and helps keep the project aligned with organizational goals. |
| Board of Directors | Keep Satisfied | Approves funding and expects the project to show clear value and risk control. |
| Regional Office Directors | Manage Closely | Provide office-level requirements and help support adoption across the 12 offices. |
| Fundraising and Donor Relations Staff | Keep Informed | Use the CRM for donor data and reporting, so their feedback affects system usefulness. |
| Volunteer Program Coordinators | Keep Informed | Help ensure the CRM supports volunteer tracking and engagement needs. |
| Events Team | Keep Informed | Help confirm that event registration, attendance, and follow-up features work properly. |
| IT Support or Technical Lead | Manage Closely | Supports security, access, technical decisions, and data migration. |
| CRM Vendor Implementation Team | Manage Closely | Configures the CRM and supports migration, testing, and go-live. |
| Data Owners or Legacy Database Administrator | Keep Satisfied | Provide legacy data access and help validate data accuracy during migration. |
| Training Lead or Change Champion Group | Keep Informed | Supports training, user adoption, and feedback during rollout. |